# FinSight AI — Detailed Implementation Plan

## Project Title

FinSight AI: AI-Powered Tax Readiness and Financial Health Assistant

## Core Idea

FinSight AI is a privacy-first web application that helps users organize financial documents, estimate tax readiness, analyze spending behavior, understand financial health, and generate CA-ready summary reports.

The project does not aim to replace a Chartered Accountant or investment adviser. Instead, it acts as a smart assistant that makes financial data easier to understand, verify, and prepare.

A major focus of this project is UI/UX quality. Since finance and tax data can feel confusing, the interface must be simple, clean, trustworthy, and easy to use. The system should not only work correctly, but also feel professional and comfortable for real users.

# 1. Project Priorities

The project will be built around five major priorities:

## 1. Functional correctness

The system should correctly extract, organize, calculate, and display financial information.

## 2. UI/UX quality

The application should be easy to navigate, visually clean, and understandable even for users with low financial knowledge.

## 3. Privacy and trust

The system should clearly show consent, data usage, masking of sensitive information, and deletion controls.

## 4. Performance and optimization

Every module must be efficient. No unnecessary database queries, no repeated calculations, no oversized components, and no wasteful processing.

## 5. Clean code discipline

There must be no dead code, unused functions, unused imports, redundant logic, unnecessary files, duplicate components, or inefficient algorithms.

Every line of code should have a purpose.

# 2. Final Scope

## The system will include

- User registration and login.

- Consent-based document upload.

- Financial document processing.

- OCR and PDF text extraction.

- AI-based field extraction.

- User verification of extracted data.

- Tax readiness estimation.

- Old vs new tax regime comparison.

- Missing document detection.

- Financial health score.

- Expense analysis.

- Goal-based financial simulation.

- AI explanation assistant.

- CA-ready PDF report generation.

- Clean dashboard with strong UI/UX.

- Privacy controls and data deletion.

## The system will not include

- Official income tax return filing.

- Direct integration with the government income tax portal.

- Legal tax advice.

- Direct investment recommendations.

- Stock or mutual fund buy/sell advice.

- Guaranteed tax savings.

- Guaranteed financial returns.

# 3. High-Level Architecture

User
 ↓
Frontend Web Application
 ↓
Authentication + Consent Layer
 ↓
Document Upload Interface
 ↓
Backend API
 ↓
Document Processing Engine
 ↓
OCR / PDF Parser
 ↓
AI Extraction Engine
 ↓
User Verification Layer
 ↓
Structured Financial Database
 ↓
Tax Readiness Engine
 ↓
Financial Health Engine
 ↓
Goal Simulation Engine
 ↓
AI Explanation Assistant
 ↓
Dashboard + Reports

# 4. Recommended Tech Stack

## Frontend

Use:

- React.js or Next.js.

- TypeScript.

- Tailwind CSS.

- ShadCN UI or Material UI.

- Recharts or Chart.js.

- React Hook Form.

- Zod for validation.

## Backend

Use:

- FastAPI with Python.

FastAPI is recommended because the project needs document parsing, OCR, AI extraction, and financial calculations, which are easier to build in Python.

## Database

Use:

- PostgreSQL.

## AI and document processing

Use:

- pdfplumber for PDF extraction.

- PyMuPDF for PDF reading.

- Tesseract or PaddleOCR for OCR.

- Regex and rule-based extraction for predictable fields.

- Optional LLM-based extraction for messy documents.

## Reports

Use:

- ReportLab or WeasyPrint for PDF generation.

## Deployment

Use:

- Docker.

- Render / Railway / Vercel / Supabase if cloud deployment is needed.

# 5. UI/UX Design Philosophy

UI/UX is a core part of this project.

The user should never feel lost. Every screen must clearly answer:

Where am I?
What do I need to do?
What has the system understood?
What is missing?
What should I verify?
What can I download?

## Design principles

### 5.1 Simplicity

Finance and tax are already complicated. The UI must reduce complexity, not add to it.

Use:

- Simple language.

- Short labels.

- Clear explanations.

- Visual indicators.

- Step-by-step flows.

Avoid:

- Too many buttons.

- Dense tables without summaries.

- Unexplained financial terms.

- Overloaded dashboards.

- Long forms without grouping.

### 5.2 Trust

Since users are uploading financial documents, the UI must feel secure.

Add:

- Consent screen.

- Data masking.

- “Delete document” option.

- “Why we need this” tooltips.

- Processing status.

- Confidence scores.

- Clear disclaimers.

### 5.3 Explainability

Do not just show numbers. Explain them.

Example:

Instead of only showing:

Tax Readiness Score: 68

Show:

Tax Readiness Score: 68/100

Your score is reduced because rent receipts and insurance proof are missing.

### 5.4 Progressive disclosure

Do not show everything at once.

Show summary first, details later.

Example:

Financial Health Score: 74/100
Main issue: Emergency fund is low.
View Details

### 5.5 Mobile-friendly design

The app should work on laptops and mobile screens.

Important pages must be responsive:

- Login.

- Dashboard.

- Document upload.

- Tax summary.

- Financial health page.

- Report download page.

# 6. UI/UX Phase Plan

## Phase UI-1: User Research and Flow Mapping

### Goal

Understand the user journey before building screens.

### Tasks

Create user personas:

Persona 1: First-time taxpayer
Persona 2: Salaried employee
Persona 3: Student with internship income
Persona 4: Freelancer with basic income

Map the user journey:

Login
 → Consent
 → Upload documents
 → Processing
 → Verify extracted data
 → View tax readiness
 → View financial health
 → Ask assistant
 → Download report

Identify pain points:

User does not know which documents are needed.
User does not understand tax regime difference.
User does not know whether extracted values are correct.
User does not understand why financial health score is low.

### Deliverables

- User personas.

- User journey map.

- Feature priority list.

- UI flow diagram.

## Phase UI-2: Wireframing

### Goal

Create low-fidelity screen layouts before coding.

### Required wireframes

- Landing page.

- Login/register page.

- Consent page.

- Main dashboard.

- Document upload page.

- Processing status page.

- Extracted data verification page.

- Tax readiness page.

- Financial health page.

- Goal simulator page.

- AI assistant page.

- Report download page.

- Settings and data deletion page.

### Wireframe rules

Every page must have:

Clear title
One main action
Readable layout
Minimal clutter
Obvious navigation

### Deliverables

- Figma wireframes or hand-drawn wireframes.

- Screen flow diagram.

- Navigation structure.

## Phase UI-3: Visual Design System

### Goal

Create consistent design before full development.

### Design system components

Define:

Color palette
Typography
Spacing scale
Button styles
Card styles
Form input styles
Alert styles
Table styles
Chart styles
Icon style
Loading states
Empty states
Error states

### Suggested visual tone

The app should feel:

Clean
Professional
Calm
Trustworthy
Modern
Financially serious

### Avoid

Neon-heavy design
Overly playful finance UI
Too many colors
Tiny fonts
Dense unstructured tables

### Core UI components

Build reusable components:

Button
Input
Select
FileUploader
DashboardCard
ScoreCard
ProgressBar
AlertBox
DataTable
VerificationField
ChartCard
DocumentStatusBadge
ReportDownloadCard
AssistantMessage
ConsentCard

Each component should be reused. Do not duplicate similar UI code.

### Deliverables

- Design system file.

- Reusable component list.

- UI style guide.

# 7. Development Phases

# Phase 0: Scope Lock and Project Setup

## Goal

Prepare the project foundation.

## Tasks

- Finalize title.

- Finalize problem statement.

- Define modules.

- Define limitations.

- Create GitHub repository.

- Set up frontend folder.

- Set up backend folder.

- Set up database.

- Add README.

- Add .env.example.

- Add code formatter.

- Add linter.

- Add pre-commit checks.

## Folder structure

finsight-ai/
 ├── frontend/
 ├── backend/
 ├── docs/
 ├── sample-data/
 ├── reports/
 ├── docker-compose.yml
 ├── README.md
 └── .gitignore

## Clean-code rules from day one

- No unused imports.

- No unused variables.

- No commented-out code.

- No duplicate functions.

- No large files without reason.

- No hardcoded secrets.

- No temporary debug logs in final code.

- No meaningless variable names.

- No unnecessary dependencies.

## Deliverables

- Repository initialized.

- Project structure ready.

- Development rules documented.

- Basic frontend and backend running.

# Phase 1: Database Design

## Goal

Create a clean database schema.

## Main tables

### users

id
name
email
password_hash
created_at
updated_at

### user_consents

id
user_id
consent_type
consent_text
accepted_at
revoked_at

### documents

id
user_id
document_type
file_name
file_path
file_hash
processing_status
confidence_score
created_at

### extracted_fields

id
document_id
field_name
field_value
confidence_score
verified_by_user
created_at

### incomes

id
user_id
income_type
source
amount
month
financial_year
document_id

### expenses

id
user_id
transaction_date
description
category
amount
document_id

### deductions

id
user_id
deduction_type
amount
financial_year
document_id
verified

### tax_estimations

id
user_id
financial_year
gross_income
total_deductions
taxable_income_old_regime
taxable_income_new_regime
estimated_tax_old_regime
estimated_tax_new_regime
recommended_regime
created_at

### financial_health_scores

id
user_id
month
savings_rate
debt_to_income_ratio
emergency_fund_months
subscription_total
score
created_at

### goals

id
user_id
goal_name
target_amount
current_amount
monthly_contribution
target_date
created_at

### audit_logs

id
user_id
action
details
timestamp

## Optimization rules

- Add indexes on frequently queried columns.

- Avoid storing duplicate calculated data unless needed.

- Avoid repeated joins where cached summaries make sense.

- Keep document metadata separate from extracted financial data.

- Use foreign keys properly.

## Deliverables

- ER diagram.

- SQL schema.

- Database migration files.

- Seed data.

# Phase 2: Authentication and Consent System

## Goal

Build secure access and privacy foundation.

## Features

- Register.

- Login.

- Logout.

- JWT authentication.

- Password hashing.

- Consent acceptance.

- Consent revocation.

- User data deletion.

## UX requirements

The consent screen should be simple.

Example text:

FinSight AI needs your permission to process uploaded financial documents for tax-readiness and financial-health analysis. You can delete your documents at any time.

Buttons:

Accept and Continue
Cancel

## Backend APIs

POST /auth/register
POST /auth/login
POST /auth/logout
GET /users/me
DELETE /users/me
POST /consent/accept
POST /consent/revoke
GET /consent/history

## Clean-code rules

- Keep auth logic separate from business logic.

- Do not repeat JWT validation code in every route.

- Use middleware/dependencies.

- Do not store plain passwords.

- Do not expose internal error traces to frontend.

## Deliverables

- Auth backend.

- Consent backend.

- Login UI.

- Consent UI.

- Protected routes.

# Phase 3: Document Upload Module

## Goal

Allow users to upload financial documents safely and clearly.

## Supported files

PDF
JPG
PNG
CSV
XLSX

## Upload flow

Select document type
 ↓
Upload file
 ↓
Validate file
 ↓
Store file
 ↓
Generate hash
 ↓
Create document record
 ↓
Show processing status

## UI/UX requirements

The upload page must show:

Supported file types
Maximum file size
Document type selector
Upload progress
Processing status
Error messages
Delete option

Use clear document categories:

Salary Slip
Form 16
Bank Statement
Rent Receipt
Insurance Receipt
Loan Certificate
Investment Statement
Other

## Backend validation

Check:

File type
File size
Duplicate file
Empty file
Corrupted file
Unsupported extension

## Optimization rules

- Do not process the same uploaded file twice.

- Use file hash to detect duplicates.

- Keep upload handling separate from document processing.

- Avoid loading large files fully into memory when not needed.

## Deliverables

- Upload UI.

- Upload API.

- File validation.

- Document metadata storage.

- Processing status badge.

# Phase 4: OCR and Document Processing

## Goal

Convert uploaded documents into text and structured content.

## Processing pipeline

Document uploaded
 ↓
Detect file type
 ↓
Extract text if PDF has selectable text
 ↓
Use OCR only if text extraction fails
 ↓
Clean extracted text
 ↓
Extract tables if available
 ↓
Detect document type
 ↓
Send to field extraction module

## Important optimization decision

OCR is expensive. Do not run OCR on every PDF.

Use this logic:

Try direct PDF text extraction first.
If extracted text is too short or empty, then use OCR.

## Document type detection

Rule-based detection first:

Contains "Form 16" → Form 16
Contains "Net Salary" → Salary Slip
Contains "Statement of Account" → Bank Statement
Contains "Premium Receipt" → Insurance Receipt
Contains "Interest Certificate" → Loan Certificate

Use AI classification only when rules are uncertain.

## Clean-code rules

- Keep OCR code in one module.

- Keep PDF parsing in one module.

- Keep text cleanup in one module.

- Do not mix extraction logic with API route code.

- Delete temporary OCR images after processing.

- Do not keep unused intermediate files.

## Deliverables

- PDF parser.

- OCR fallback.

- Table extraction.

- Document type detector.

- Processing status update.

# Phase 5: AI Field Extraction Engine

## Goal

Extract useful financial fields from document text.

## Extraction strategy

Use three layers:

Layer 1: Regex/rule-based extraction
Layer 2: Table-based extraction
Layer 3: AI extraction for messy cases

This avoids unnecessary AI calls and improves efficiency.

## Example fields

### Salary slip

Employee name
Employer name
Month
Basic salary
HRA
Gross salary
PF deduction
Professional tax
Net salary

### Form 16

Employee PAN
Employer TAN
Gross salary
Deductions
Taxable income
TDS deducted
Financial year

### Bank statement

Date
Description
Debit
Credit
Balance
Transaction category

### Insurance receipt

Policyholder name
Premium amount
Policy type
Payment date
Insurer name

## Extraction output format

{
  "document_type": "salary_slip",
  "fields": {
    "gross_salary": {
      "value": 65000,
      "confidence": 0.94
    },
    "net_salary": {
      "value": 58200,
      "confidence": 0.91
    }
  }
}

## Confidence handling

90–100% → Auto-accept but allow edit
70–89% → Ask user to verify
Below 70% → Mark as uncertain

## UI/UX requirement

The extracted data verification page must be extremely clear.

Show:

Field name
Extracted value
Confidence score
Original source preview
Edit button
Verify button

## Optimization rules

- Do not call AI for fields already extracted confidently.

- Cache extraction results.

- Avoid repeated parsing of the same document.

- Validate extracted numbers before saving.

- Store confidence score with every extracted field.

- Do not save meaningless empty fields.

## Deliverables

- Field extraction engine.

- Confidence scoring.

- User verification UI.

- Extracted field storage.

- Validation logic.

# Phase 6: Tax Readiness Engine

## Goal

Estimate whether the user is ready for tax filing and generate useful summaries.

## Inputs

Salary data
Form 16 data
Bank interest
Deductions
Rent data
Insurance data
Loan certificate data
User-entered values

## Core functions

### Income aggregation

Salary income
+ Interest income
+ Other income
= Gross income

### Deduction aggregation

Insurance deduction
Rent-related data
Loan interest
Investment proofs
Other deductions

### Old vs new regime comparison

Show:

Estimated old regime tax
Estimated new regime tax
Difference
Regime that appears better based on uploaded data

### Missing document detection

Examples:

Salary detected but Form 16 missing.
Rent claimed but rent receipt missing.
Insurance deduction found but receipt missing.
Loan interest entered but certificate missing.

### Mismatch detection

Examples:

Salary slip total does not match Form 16.
Bank salary credits do not match declared salary.
TDS value missing.
Deduction amount has no supporting proof.

## Tax readiness score

Suggested formula:

Tax Readiness Score =
Document Completeness Score
+ Data Verification Score
+ Income Consistency Score
+ Deduction Proof Score
+ Mismatch Penalty Adjustment

## UI/UX requirements

The tax page should show:

Tax Readiness Score
Old vs New Regime Comparison
Missing Documents
Mismatch Alerts
Verified Income Summary
Download Report Button

Avoid overwhelming users with too many tables at once.

Use cards:

Income Summary Card
Deduction Summary Card
Regime Comparison Card
Missing Documents Card
Warnings Card

## Optimization rules

- Keep tax formulas in a separate service.

- Do not hardcode values across multiple files.

- Store tax parameters in a config file.

- Avoid recalculating tax on every page refresh if data has not changed.

- Recalculate only when relevant inputs change.

## Deliverables

- Tax calculation service.

- Missing document detector.

- Mismatch detector.

- Tax readiness score.

- Tax summary UI.

# Phase 7: Financial Health Engine

## Goal

Analyze the user’s income, spending, savings, debt, and emergency fund.

## Inputs

Bank transactions
Salary credits
Expense data
EMI data
Subscription data
User-entered savings
User-entered emergency fund

## Expense categories

Food
Rent
Travel
Shopping
Education
Medical
Entertainment
Subscriptions
EMI / Loan
Investment
Transfer
Cash Withdrawal
Other

## Classification method

Start with optimized keyword classification.

Example:

SWIGGY/ZOMATO → Food
UBER/OLA → Travel
NETFLIX/PRIME → Subscription
EMI/LOAN → Debt
SIP/MUTUAL FUND → Investment

Later, add ML classification if time allows.

## Financial metrics

### Savings rate

Savings Rate = Monthly Savings / Monthly Income × 100

### Expense ratio

Expense Ratio = Monthly Expenses / Monthly Income × 100

### Debt-to-income ratio

Debt-to-Income = Monthly EMI / Monthly Income × 100

### Emergency fund months

Emergency Fund Months = Emergency Fund / Monthly Essential Expenses

### Subscription leakage

Monthly Subscription Total = Sum of recurring subscription transactions

## Financial health score

Suggested factors:

Savings rate
Debt-to-income ratio
Emergency fund
Expense stability
Subscription control
Investment consistency

## UI/UX requirements

The financial health page must be visual.

Show:

Financial Health Score
Monthly Income vs Expense Chart
Category-wise Spending Chart
Savings Rate
Emergency Fund Status
Subscription Leakage
Top 3 Improvement Suggestions

The page should not feel like an accounting table. It should feel like a smart dashboard.

## Optimization rules

- Categorize each transaction once and store the category.

- Avoid reprocessing the full bank statement every time.

- Use monthly summaries for dashboard charts.

- Use efficient grouping queries.

- Avoid sending large raw transaction lists to frontend unless needed.

- Paginate transaction tables.

## Deliverables

- Expense classifier.

- Financial metrics engine.

- Financial health score.

- Dashboard charts.

- Spending insights.

# Phase 8: Goal-Based Financial Simulator

## Goal

Help users plan financial goals safely without giving investment advice.

## Supported goals

Emergency fund
Laptop purchase
Bike/car down payment
Education fund
Vacation
Loan repayment
General savings

## User inputs

Goal name
Target amount
Current amount
Monthly contribution
Target date
Expected return assumption

## Simulation outputs

Required monthly saving
Expected completion date
Shortfall amount
Alternative saving scenarios

## Example output

To reach ₹1,00,000 in 12 months, you need to save around ₹8,334 per month.

At your current saving rate of ₹5,000 per month, you may reach this goal in about 20 months.

## UI/UX requirements

Use:

Goal progress bar
Monthly contribution slider
Scenario cards
Timeline chart
Simple explanation

## Optimization rules

- Keep formulas simple and transparent.

- Avoid overcomplicated financial modeling.

- Do not calculate unnecessary scenarios.

- Do not use AI for simple math.

- Keep simulation deterministic and explainable.

## Deliverables

- Goal creation page.

- Goal simulation engine.

- Scenario comparison UI.

- Goal progress tracker.

# Phase 9: AI Explanation Assistant

## Goal

Allow users to ask questions about their own uploaded financial data.

## Example questions

Why is my tax readiness score low?
Which documents are missing?
Why is my financial health score low?
Where am I spending the most?
Which tax regime appears better?
How much should I save monthly for my goal?

## Assistant architecture

User question
 ↓
Fetch verified user data
 ↓
Fetch relevant calculated summaries
 ↓
Generate grounded answer
 ↓
Return explanation with numbers

## Important rule

The assistant must answer only from available user data.

It should not invent values.

## Safe response behavior

The assistant can say:

Based on your uploaded data, the new regime appears better by ₹8,200.

It should not say:

You must choose the new regime.

The assistant can say:

Your food delivery spending increased this month.

It should not say:

Invest in this specific stock to improve your finances.

## UI/UX requirements

The assistant page should show suggested questions.

Example:

Why is my tax readiness score low?
What documents are missing?
How can I improve my savings rate?
Explain my spending pattern.

## Optimization rules

- Do not send full raw documents to the AI assistant.

- Send only summarized, relevant data.

- Use structured prompts.

- Cache repeated common answers.

- Keep assistant responses short and explainable.

- Avoid unnecessary AI calls for simple deterministic answers.

## Deliverables

- Assistant chat UI.

- Assistant backend endpoint.

- Data-grounded answer system.

- Suggested questions.

# Phase 10: Report Generation

## Goal

Generate professional downloadable reports.

## Report 1: CA-Ready Tax Summary

Sections:

User details
Uploaded documents
Income summary
Deduction summary
TDS summary
Old vs new regime comparison
Missing documents
Mismatch warnings
Verified extracted fields
Disclaimer

## Report 2: Financial Health Report

Sections:

Monthly income
Monthly expenses
Savings rate
Debt-to-income ratio
Emergency fund status
Top spending categories
Subscription leakage
Financial health score
Improvement suggestions

## Report 3: Goal Simulation Report

Sections:

Goal name
Target amount
Current savings
Monthly contribution
Expected completion date
Scenario comparison

## UI/UX requirements

The report download page should show:

Report name
Short description
Last generated date
Download button
Regenerate button

## Optimization rules

- Generate reports only when requested.

- Cache recently generated reports if data has not changed.

- Do not regenerate PDF on every page load.

- Use reusable report templates.

- Avoid duplicate report-building logic.

## Deliverables

- PDF report generator.

- Report templates.

- Download page.

- Sample demo reports.

# Phase 11: Privacy and Security Layer

## Goal

Make the system trustworthy and safe for financial data.

## Features

Password hashing
JWT authentication
Consent tracking
Sensitive data masking
Document deletion
Account deletion
Audit logs
File hash validation
Role-based access

## Sensitive data masking

Examples:

PAN: ABCDE****F
Account Number: XXXX1234
Email: f***@gmail.com

## Audit logs

Track:

Login
Document upload
Document processing
Data verification
Report generation
Document deletion
Consent revocation

## UI/UX requirements

Settings page must include:

View consent history
Delete document
Delete all documents
Delete account
Export summary

The user should feel in control of their data.

## Optimization rules

- Do not log sensitive financial values.

- Do not store duplicate raw documents.

- Do not keep temporary files after processing.

- Do not expose internal file paths to frontend.

- Do not send unnecessary sensitive data to the client.

## Deliverables

- Privacy controls.

- Consent history page.

- Audit log backend.

- Data deletion feature.

- Sensitive field masking.

# Phase 12: Frontend Development Plan

## Goal

Build a polished, fast, responsive frontend.

## Frontend folder structure

frontend/
 ├── src/
 │   ├── app/
 │   ├── components/
 │   ├── features/
 │   │   ├── auth/
 │   │   ├── dashboard/
 │   │   ├── documents/
 │   │   ├── tax/
 │   │   ├── finance/
 │   │   ├── goals/
 │   │   ├── assistant/
 │   │   └── reports/
 │   ├── hooks/
 │   ├── lib/
 │   ├── types/
 │   └── styles/

## Required pages

Landing page
Login/register page
Consent page
Dashboard
Document upload page
Document processing page
Data verification page
Tax readiness page
Financial health page
Goal simulator page
AI assistant page
Reports page
Settings/privacy page

## Dashboard UI

Dashboard cards:

Tax Readiness Score
Financial Health Score
Monthly Income
Monthly Expenses
Savings Rate
Missing Documents
Goal Progress

## Frontend optimization rules

- Use reusable components.

- Avoid duplicate card components.

- Avoid unnecessary state.

- Avoid large components doing too many things.

- Use lazy loading for heavy pages.

- Paginate large tables.

- Avoid unnecessary re-renders.

- Do not keep unused components.

- Remove unused CSS classes.

- Remove unused assets.

- Do not install unnecessary UI libraries.

## UI quality checklist

Every screen must have:

Clear heading
Primary action
Loading state
Empty state
Error state
Success state
Responsive layout
Consistent spacing
Readable font size

## Deliverables

- Complete responsive frontend.

- Reusable UI component library.

- Dashboard charts.

- Clean navigation.

- Polished user experience.

# Phase 13: Backend Development Plan

## Goal

Build a modular and efficient backend.

## Backend folder structure

backend/
 ├── app/
 │   ├── main.py
 │   ├── core/
 │   ├── auth/
 │   ├── users/
 │   ├── documents/
 │   ├── extraction/
 │   ├── tax/
 │   ├── finance/
 │   ├── goals/
 │   ├── assistant/
 │   ├── reports/
 │   └── security/
 ├── tests/
 ├── requirements.txt
 └── Dockerfile

## Backend API groups

/auth
/users
/consent
/documents
/extraction
/tax
/finance
/goals
/assistant
/reports
/settings

## Backend optimization rules

- Keep route handlers thin.

- Put business logic in services.

- Put database logic in repositories.

- Avoid repeated database queries.

- Use pagination for large results.

- Validate input at API boundary.

- Reuse utility functions.

- Avoid circular imports.

- Remove unused endpoints.

- Remove unused helper functions.

- Remove debug-only code before final submission.

## Deliverables

- Modular backend.

- API documentation.

- Swagger page.

- Unit-tested service functions.

- Clean project structure.

# Phase 14: Code Quality and Optimization Policy

## Goal

Ensure the project has no unnecessary code and no inefficient implementation.

## Code quality rules

Every function must satisfy at least one of these:

Used by the application
Used by tests
Used by scripts
Used by documented future extension

If not, remove it.

## No-dead-code checklist

Before final submission, remove:

Unused imports
Unused variables
Unused functions
Unused components
Unused CSS
Commented-out old code
Unused API routes
Unused database columns
Unused sample files
Unused dependencies
Duplicate utilities
Debug print statements
Temporary test code

## Optimization checklist

### Frontend

Minimize unnecessary re-renders
Use reusable components
Lazy-load heavy pages
Paginate large data tables
Compress images
Avoid unnecessary libraries
Keep bundle size reasonable

### Backend

Avoid repeated database queries
Use indexes
Cache heavy calculated summaries
Avoid processing the same document twice
Use OCR only when needed
Use AI only when rules fail
Delete temporary files
Use background tasks for long processing

### Database

Use proper indexes
Avoid duplicate data
Use foreign keys
Store summaries where useful
Avoid storing unnecessary raw values

### AI

Do not send full documents unnecessarily
Use extracted summaries
Use deterministic logic where possible
Use AI only for messy extraction or explanation
Cache repeated results

## Tools to enforce quality

Use:

ESLint
Prettier
TypeScript strict mode
Ruff or Flake8
Black formatter
Pytest
Pre-commit hooks
Dependency audit

## Pull request rule

Before merging any feature:

Feature works
UI is clean
No console errors
No unused imports
No duplicate logic
Tests pass
No sensitive data exposed
No unnecessary code added

## Deliverables

- Linting setup.

- Formatting setup.

- Test setup.

- Code review checklist.

- Final cleanup report.

# Phase 15: Testing Plan

## Goal

Prove the system works properly.

## Unit tests

Test:

Tax calculation
Financial health score
Goal simulation
Expense categorization
Document type detection
Missing document detection
Mismatch detection

## Integration tests

Test:

Upload → Process → Extract → Verify → Dashboard
Salary slip + Form 16 → Tax estimate
Bank statement → Expense categorization → Financial score
Goal input → Simulation output
Report generation → PDF download

## UI tests

Test:

Login works
Consent appears before upload
Upload page handles errors
Dashboard loads correctly
Charts render correctly
Verification edits save correctly
Reports download correctly

## Security tests

Test:

User cannot access another user’s documents
Password is hashed
Consent is required
Deleted documents are inaccessible
Sensitive fields are masked
Unauthorized API requests fail

## Performance tests

Test:

Dashboard loads quickly
Large bank statement does not freeze UI
OCR processing does not block frontend
PDF report generation works within acceptable time
Repeated dashboard visits do not recalculate everything

## Deliverables

- Test cases.

- Test results.

- Screenshots.

- Bug fix log.

- Performance notes.

# Phase 16: Final Demo Plan

## Demo flow

Open landing page
 ↓
Login
 ↓
Accept consent
 ↓
Upload salary slip
 ↓
Upload bank statement
 ↓
Show processing status
 ↓
Verify extracted fields
 ↓
View dashboard
 ↓
View tax readiness score
 ↓
Compare old vs new regime
 ↓
View missing documents
 ↓
View financial health analysis
 ↓
Create a financial goal
 ↓
Ask AI assistant a question
 ↓
Download CA-ready report

## Demo must highlight

Clean UI
Simple user flow
Document intelligence
Tax readiness
Financial health score
Goal simulation
Privacy controls
PDF report
Optimized architecture
No unnecessary code

## Important demo statement

Use this during presentation:

FinSight AI does not replace a CA or investment adviser. It helps users organize financial data, understand tax readiness, analyze financial health, and prepare a CA-ready report.

# 17. Suggested Timeline

## Week 1: Planning and UI research

- Finalize title.

- Finalize scope.

- Create SRS.

- Create user personas.

- Create user flow.

## Week 2: Wireframes and design system

- Create page wireframes.

- Create reusable component list.

- Decide colors, typography, spacing.

- Build initial frontend layout.

## Week 3: Backend and database setup

- Create FastAPI backend.

- Create PostgreSQL schema.

- Implement migrations.

- Add authentication base.

## Week 4: Auth, consent, and dashboard shell

- Register/login.

- Consent page.

- Protected routes.

- Dashboard layout.

- Navigation.

## Week 5: Document upload

- Upload API.

- Upload UI.

- File validation.

- Document metadata.

- Status tracking.

## Week 6: OCR and PDF extraction

- PDF parser.

- OCR fallback.

- Text cleanup.

- Document type detection.

## Week 7: AI extraction and verification

- Extract financial fields.

- Add confidence scores.

- Build verification UI.

- Save verified data.

## Week 8: Tax readiness engine

- Income aggregation.

- Deduction summary.

- Old vs new regime comparison.

- Missing document detection.

- Tax readiness UI.

## Week 9: Financial health engine

- Expense categorization.

- Savings rate.

- Debt ratio.

- Emergency fund.

- Financial health dashboard.

## Week 10: Goal simulator

- Goal creation.

- Monthly savings calculator.

- Scenario comparison.

- Goal progress UI.

## Week 11: AI assistant

- Assistant API.

- Suggested questions.

- Data-grounded answers.

- Assistant UI.

## Week 12: Report generation

- CA-ready report.

- Financial health report.

- Goal report.

- Download UI.

## Week 13: Testing and optimization

- Unit tests.

- Integration tests.

- UI testing.

- Performance testing.

- Remove dead code.

- Remove unused dependencies.

- Optimize queries.

## Week 14: Final polish

- UI polishing.

- Documentation.

- PPT.

- Demo script.

- Final code cleanup.

- Deployment.

# 18. MVP Version

If time becomes limited, build only this first:

Login
Consent
Document upload
Salary slip extraction
Bank statement extraction
Data verification
Tax readiness score
Financial health score
Simple dashboard
PDF report

This MVP is enough for a strong final-year project.

After MVP, add:

AI assistant
Goal simulator
Advanced reports
AIS/TIS-style reconciliation
Anomaly detection

# 19. Final Deliverables

## Software deliverables

Frontend web app
Backend API
Database schema
Document extraction engine
Tax readiness engine
Financial health engine
Goal simulator
AI assistant
PDF report generator

## Design deliverables

User personas
User journey map
Wireframes
Design system
UI screenshots
UX explanation

## Academic deliverables

Project report
SRS document
System architecture diagram
ER diagram
Test report
Implementation screenshots
PPT
Demo video

## Code-quality deliverables

Clean repository
README
API documentation
.env.example
Linting setup
Test cases
Optimization notes
Dead-code cleanup checklist

# 20. Final Project Positioning

The final version should be presented as:

FinSight AI is a privacy-first financial assistant that combines document intelligence, tax readiness estimation, financial health analysis, goal-based planning, and explainable AI inside a clean and user-friendly interface.

The project focuses not only on backend intelligence, but also on UI/UX quality, trust, performance, clean code, and practical real-world usability.

The strongest selling point is this:

It does not simply calculate numbers. It guides the user through a confusing financial process with a clean interface, clear explanations, privacy controls, and a CA-ready final report.